P032 - Garden Fleet 03 Actions

Actions

  - Complete port infrastructure and safety compliance in Palawan

  - Deploy first 3-ship fleet and begin Ocean Guardian missions

  - Launch Mangrove Guardian planting efforts with NGOs and locals

  - Track and publish ESG metrics via CELO blockchain + PHC dashboard

  - Secure 2+ local contracts (hospitality or gov’t) in Year 1 for stable cash flow

  - Operational

    - Implement contracts

      - machinery

      - collectors

      - recyclers

    - Acquire permits and insurance for all operational activities

    - Launch intense community engagement campaigns immediately after setup

    - Develop and distribute standard operating procedures (SOPs) for sorting, safety, and processing

    - Recruit and train collection, sorting, and machine operation staff with a 1-month buffer

    - Set up initial marketing content during Phase 1 to pre-build customer pipeline

    - Regularly review collection rates vs. processing capacity and adjust logistics as needed

    - Implement POSIC and recycling loyalty programs systematically with measurable KPIs

  - First 30 Days Launch Checklist

    - Facility and Equipment

      - • Finalize selection of premises (warehouse 3,000–5,000 sq. ft.)

      - • Sign lease agreement and secure access

      - • Obtain necessary permits/licenses for operations

      - • Identify and order key machinery (shredder, washer, dryer)

      - • Schedule delivery dates for machinery

      - • Set up basic utilities: power, water, security, pest control

    - Team Building

      - • Draft and publish job ads for Plant Manager and Field Staff

      - • Interview and hire Plant Manager

      - • Interview and shortlist machine operators and sorters

      - • Prepare basic training materials (safety, hygiene, operations)

      - • Issue offer letters and confirm starting dates for staff

    - Early Marketing

      - • Create basic social media profiles (Instagram, Facebook, LinkedIn)

      - • Post first “Coming Soon” announcement

      - • Prepare 5–7 more posts (scheduling tool optional)

      - • Design simple POSIC incentive flyers for community partners

      - • Identify 5 local schools or events for collection collaboration

    - ️ Health, Safety, and Hygiene

      - • Draft and approve Health & Safety Protocol (fire, hygiene, PPE)

      - • Source and order initial PPE supplies (gloves, masks, uniforms)

      - • Create quick Daily Safety Checklist for workers

      - Finance & Operations

        - • Open dedicated project bank account (optional but cleaner)

        - • Prepare 3-month cash flow forecast (expenses + projected revenue)

        - • Define simple spending approval limits for startup phase

        - • Draft list of local suppliers (packaging, maintenance, fuel, etc.)

      - Quick Wins (Optional but Powerful)

        - • Arrange a small Launch Day event (photo ops for social media)

        - • Create simple banners: “Plastic to Product – Transforming Waste into Wealth!”

        - • Invite first batch of local influencers or environmentalists to visit facility